Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-9956 |
| Project Name | Auto Ticket Classification Using Flow Designer |
| Maximum Marks | 5 Marks |

PROJECT PLANNING PHASE

1. Product Backlog, Sprint Schedule and Estimation:

| Sprint | Functional Requirement (Epic) | User Story | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | EPIC-1: IT Ticket Table & Field Configuration | US-1 | Create the School IT Ticket table with all required fields so that ticket information is stored in a structured format. | 3 | High | Harsha Baskar |
| Sprint-1 | EPIC-1: IT Ticket Table & Field Configuration | US-2 | Configure Caller, Short Description, Description, State, Assigned Group, and Assigned To fields. | 2 | High | Sakthipriya R |
| Sprint-1 | EPIC-1: IT Ticket Table & Field Configuration | US-3 | Configure Category, Subcategory, and State choice values. | 3 | High | Yuvarani D |
| Sprint-1 | EPIC-2: Category–Subcategory Dependency | US-4 | Configure Category-based Subcategory display. | 3 | High | Rohith SD |
| Sprint-2 | EPIC-2: Category–Subcategory Dependency | US-5 | Configure dependent choice mappings between Category and Subcategory. | 2 | High | Ishwarya K |
| Sprint-2 | EPIC-3: Automated Ticket Classification | US-6 | Automatically classify Wi-Fi and Network issues as Network → Wi-Fi. | 3 | High | Harsha Baskar |
| Sprint-2 | EPIC-3: Automated Ticket Classification | US-7 | Automatically classify Projector issues as Hardware → Projector. | 2 | High | Sakthipriya R |
| Sprint-2 | EPIC-3: Automated Ticket Classification | US-8 | Automatically classify Forgot Password and Slow Computer issues using predefined conditions. | 3 | High | Yuvarani D |
| Sprint-3 | EPIC-4: Automated Email Notification | US-9 | Send an automated email confirmation to the Caller after ticket creation and classification. | 2 | Medium | Rohith SD |
| Sprint-3 | EPIC-4: Automated Email Notification | US-10 | Configure the notification recipient, subject, and confirmation message. | 2 | Medium | Ishwarya K |
| Sprint-3 | EPIC-5: Testing, Validation & Deployment | US-11 | Test the complete workflow for ticket creation, classification, record update, and email notification. | 3 | High | Harsha Baskar |
| Sprint-3 | EPIC-5: Testing, Validation & Deployment | US-12 | Activate and deploy the completed ServiceNow flow. | 3 | High | Harsha Baskar |

Total Epics = 5

Total User Stories / Tasks = 12

Total Story Points = 31

2. Epic Summary:

| Epic ID | Epic Name | No. of Stories | Story Points | Assigned To |
| --- | --- | --- | --- | --- |
| EPIC-1 | IT Ticket Table & Field Configuration | 3 | 8 | Harsha Baskar, Sakthipriya R, Yuvarani D |
| EPIC-2 | Category–Subcategory Dependency | 2 | 5 | Rohith SD, Ishwarya K |
| EPIC-3 | Automated Ticket Classification | 3 | 8 | Harsha Baskar, Sakthipriya R, Yuvarani D |
| EPIC-4 | Automated Email Notification | 2 | 4 | Rohith SD, Ishwarya K |
| EPIC-5 | Testing, Validation & Deployment | 2 | 6 | Harsha Baskar |
| TOTAL | Project | 12 | 31 | 5 Team Members |

3. Sprint-1:

EPIC-1 – IT Ticket Table & Field Configuration

US-1: Create School IT Ticket table and required fields — 3 Points

Assigned To: Harsha Baskar

↓

US-2: Configure Caller, Description and Assignment fields — 2 Points

Assigned To: Sakthipriya R

↓

US-3: Configure Category, Subcategory and State choices — 3 Points

Assigned To: Yuvarani D

EPIC-2 – Category–Subcategory Dependency

US-4: Configure Category-based Subcategory display — 3 Points

Assigned To: Rohith SD

Sprint-1 Total

11 Story Points

4. Sprint-2:

EPIC-2 – Category–Subcategory Dependency

US-5: Configure dependent Category and Subcategory mappings — 2 Points

Assigned To: Ishwarya K

EPIC-3 – Automated Ticket Classification

US-6: Automate Wi-Fi / Network classification — 3 Points

Assigned To: Harsha Baskar

↓

US-7: Automate Projector classification — 2 Points

Assigned To: Sakthipriya R

↓

US-8: Automate Forgot Password / Slow Computer classification — 3 Points

Assigned To: Yuvarani D

Sprint-2 Total

10 Story Points

5. Sprint-3:

EPIC-4 – Automated Email Notification

US-9: Send automated confirmation email to Caller — 2 Points

Assigned To: Rohith SD

↓

US-10: Configure email recipient, subject and message — 2 Points

Assigned To: Ishwarya K

EPIC-5 – Testing, Validation & Deployment

US-11: Test complete automation workflow — 3 Points

Assigned To: Harsha Baskar

↓

US-12: Activate and deploy the completed flow — 3 Points

Assigned To: Harsha Baskar

Sprint-3 Total

10 Story Points

6. Project Tracker — Updated

Project Start Date: 28/09/2026

Project End Date: 30/09/2026

| Project | Total Story Points | Duration | Project Start Date | Project End Date | Story Points Completed | Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Automated School IT Ticket Classification and Notification System | 31 | 3 Days | 28/09/2026 | 30/09/2026 | 31 | 30/09/2026 |

7. Team Allocation:

| Team Member | Role | Assigned Responsibility |
| --- | --- | --- |
| Harsha Baskar | Team Lead | EPIC-1 support, EPIC-3 classification, EPIC-5 Testing, Validation & Deployment, overall coordination |
| Sakthipriya R | Member | EPIC-1 field configuration and EPIC-3 Projector classification |
| Yuvarani D | Member | EPIC-1 choice configuration and EPIC-3 classification |
| Rohith SD | Member | EPIC-2 dependency and EPIC-4 email notification |
| Ishwarya K | Member | EPIC-2 dependency and EPIC-4 notification configuration |

8. Complete Project Development Flow:

Project Planning

↓

Epic 1 – IT Ticket Table & Field Configuration

↓

Epic 2 – Category–Subcategory Dependency

↓

Epic 3 – Automated Ticket Classification

↓

Epic 4 – Automated Email Notification

↓

Epic 5 – Testing, Validation & Deployment

↓

Final ServiceNow Solution

9. Velocity Calculation:

Total Story Points = 31

Number of Sprints = 3

Team Velocity = 31 ÷ 3

Average Team Velocity = 10.33 Story Points per Sprint

10. Burndown Chart Data:

| Stage | Total Points | Points Completed | Remaining Points |
| --- | --- | --- | --- |
| Project Start – 28/09/2026 | 31 | 0 | 31 |
| Progress Stage 1 | 31 | 11 | 20 |
| Progress Stage 2 | 20 | 10 | 10 |
| Project Completion – 30/09/2026 | 10 | 10 | 0 |